## Slide 1
ISO 10303 AP 239 ed. 3 (PLCS) project
Harmonization status / AP239 ed3 progress
AIA-ASD Collaboration call, 25 April 2018
Yves Baudier (Airbus) and
Rick Zuray (Boeing), Project Co-Leaders

## Slide 2: Key objective for the A&D industry: To enable the digital thread: Design / Simulation <=> Manufacturing <=> Support
Strong opportunity to set up the STEP PLM backbone across the life cycle with the finalization of the PDM-CM and Req. ,V&V harmonization in the STEP modular architecture
Close consistency of STEP AP242 and AP209 for MBD  MB Simulation associativity
CIMdata PLM roadmap 17 Oct. 2017
Goal of the AP242 ed2 “PDM Harmonization” WG coordinated with the AP239 ed3 “PDM Harmo.” WG

## Slide 3: 2 targets in 2018
Harmonization
  Objective is to harmonise the part of the Core Information Model that is used by both AP242 and AP239, to ensure interoperability and consistency
  Work is organised by “Core Technical Capabilities” (CTCs)
  Deadline for this work is: August 2018 (for integration in STEP SMRL V10)
AP239 (PLCS) ed3 Draft International Standard (DIS)
  Objective is to deliver a new version of PLCS that builds on OASIS PLCS and conforms to the STEP Enhanced Architecture
  Work includes development of PLCS-specific CTCs and development of a PLCS Domain Model and associated mappings.
  Deadline for this work is: December 2018 (ISO constraint for a 4-year project)

## Slide 4: Harmonization status
This work requires involvement from PLCS community/experts and Logistic Support experts (e.g. contracts to Eurostep, SAAB, MtiK)
  2018 SoWs established to contract the experts
2018 activities have started using AFNeT resources
  Workshop at AFNeT, Paris, 18-19 April
To achieve the work by August, additional resources are needed
  PDES expected to contract the experts for the work from June 2018.

## Slide 5: STEP Core Technical Capabilities used by AP242 ed2 and AP239 ed3
Requirement Management, V&V
Work Management
Product Specification and Configuration
Product Data Management
Process Plan
Mating
Material
Kinematics
Individual Part
Document Management
Composite Structural Shape and Structure
Common resources
Incl.: Classification, Date & Time
Effectivity, Property,
Condition, State,
Identification, name & description
Breakdown
Activity
Shape Association and Structure
Electrical Harness
3D geometry
CTCs shared between AP239 ed3 and AP242 ed2
AP242 ed2 specific CTCs (to be validated)
Message
Management resources
Incl.: Person, organization and Address, Approval/Certification, Information rights, Contract and project
Planned and evaluated characteristics
Representation and external element reference
Probability
Risk
Slot
Interface
Planning, scheduling
Task description
Observation
Resources
Analysis
AP239 ed3 specific CTCs (to be validated)
Delta change
Remaining CTCs to be developed by August 2018
Done, except Condition and Property (partial)

## Slide 6: AP239 ed3 project progress
After several Steering Committees in 2017 and 13 March 2018, decision to reduce the technical objective to the minimum, while keeping Application Protocol quality and integration in STEP Enhanced Architecture
  « Scenario 1 » is the objective – see next slide
Strong benefits expected from PLCS integration in STEP Enhanced Architecture
  Business: interoperability through life, overarching standard for ILS
  Technical: significant increase in quality and agility for future STEP AP editions.
Meeting plan includes:
  14-15 June Workshop in Toulouse (AFNeT Offsite and LOTAR)
  Meeting with LOGSA on SAE GEIA-0007 – AP239 ed3 – Huntsville, 4-5 September?
  Meeting at PDES Offsite – Jacksonville, 5-7 September?
PDES, Inc. expected to provide resources to support this work

## Slide 7: Initial proposal (as discussed at Steering Committee Mtg, 16 Jan.)
Deliverables | Scenario 1: Minimum work |  | Scenario 2 Scenario 1 + increased compatibility/ mapping with ILS Spec.(*) | 
 | Harmonization scope | PLCS-specific scope | Harmonization scope | PLCS-specific scope
Activity Model | Same as AP239 ed1 (=ed2) (in SysML) |  | Updated Activity model in line with ILS Spec. processes (in SysML) | 
Activity => Concept. | No mapping |  | Partial (illustrative) mapping | 
Conceptual Model | Identifical to OASIS PLCS Concept model |  | Update of PLCS Concept model, high-level view of the Domain Model | 
Concept.=> Domain | No mapping |  | Partial mapping (e.g. templates) | 
Domain Model | Based on Core model (limited to PLCS scope) with limited updates |  | New Domain model compatible with ILS Spec. requirements | 
Domain => Core | Mapping (in SysML parametric diagrams) |  | Mapping (in SysML parametric diagrams) | 
Core Model | Harmonized with AP242 ed2 | Minimum activity to integrate PLCS PSM-specific CTCs | Harmonized with AP242 ed2 | Based on PLCS PSM-specific CTCs with ILS enhancements
Core => ARM | Mapping (in SysML parametric diagrams) |  | Mapping (in SysML parametric diagrams) | 
ARM | SMRL V10 |  | SMRL V10 | 
ARM => AIM | Mapping |  | Mapping | 
Usage Guide | No Usage Guide |  | First version of Usage Guide (Bike use case) | 
Pilots | No pilot |  | Analysis of existing PLCS implementations and feasibility of moving to ed3 | 
(*) AIA-ASD S-Series Specs and SAE GEIA STD-0007 |  |  |  | 
 For detailed description of the scenarios see “Proposed scenarios for AP239 ed3 DIS, V1.3, 11 January 2018
Preferred scenario, now identified as 2018 target

## Slide 8: Consequences if AP239 ed3 project is cancelled
Strategic Objectives: SO
SO1: Scope ISO AP239 ed3 to both PLCS and integrated Logistic Support (ILS)
  Inadequate convergence of STEP AP239 ed2 and OASIS PLCS PSM  Increased / shifted risk for the future of PLCS
SO2: Harmonize ISO Modular Application Protocols for interoperability:
  Partial harmonization of AP242 ed2 and AP239/PLCS,:  benefits of STEP enhanced architecture not reached
  Incomplete harmonized STEP standard for the development of future PLM web services
SO3: Enable new linked-data use cases
  ISO MoSSEC ed1 will not have ISO PLCS data model to map to.
SO4: pre-qualify STEP interface implementations
  PDM Implementer Forum will be based on AP242 ed1 & ed2 instead of AP239 ed3 until future stds support
  Dormancy of LOTAR PDM WG in 2018 – 2019 as they have dependencies on AP239 ed3 and will be forced to rely on AP242 information model
SO5: Support Aerospace and Defense Stakeholder Business Requirements:
  Increased complexity for future recommendations of STEP standards from the A&D PLM AG for PDM-CM (Multi View, Global Collab.)
SO6: Support Government Data Delivery:
  No available standard to use within contracts asking for PLCS information (as being used by two defense ministries at present)

## Slide 9: Next Steps
Interested PDES, Inc. Member Companies:
Identify resources with appropriate Skill Sets within your company
Agree in priniciple to satisfy the request for resources by next PDES, Inc. Board, May 9
Commit resources and P-Days by May 23
Allocate resources to support the contracted DIS development tasks by Aug 1.
Non-PDES, Inc. member organizations are also invited to join this work!
MoDs, Aeronautical companies and IT vendors interested in PLCS.