## Slide 1: AIA – ASD Interoperability confcal on the 25th of April 2018
Preparation of AP242 Roadmap and of AP242 ed3 project
Prepared by:
Thom BLUHM (Boeing) , Kevin POWELL (Boeing) Jean BRANGE (AFNeT), Jean-Yves DELAUNAY (Airbus)

## Slide 2: Introduction - context
Standards for MB Engineering become critical enablers to support the digital threads and the MB Entreprise
STEP AP242 is the cornerstone standard for 3D MB Definition, part of the suite of STEP APs covering the full product life cycle
Preparation of continuous enhancements and development of new capabilities of AP242:
  ALM, 3D PMI, tubing, etc
Industry requirements to deliver business values of the ISO 10303 standards by reducing the development duration to 18 months, based on Agile principles
Preparation of AP242 ED.3: PWI: July 2018, NWI: Oct. 2018, start: Jan. 2019 with the STEP AP242 five years roadmap V1 : Oct. 2018

## Slide 3: Objectives of the 9th of March 2018 meeting in Asheville : to prepare the 5 years roadmap of AP242 and the AP242 ed3 project
AP242 5 years roadmap White paper
Shared vision for industry on AP242, in term and scope, capabilities, implementations & technologies,
  Deliverable : White paper (draft in July, final September)
  Regular webex with editorial team until September ,
  Face to Face sessions in AFNeT 15th of June offsite and PDES Inc September offsite
Preparation of AP242 edition 3:
  Start a PWI in ISO with the draft of the White Paper , asking NBs to contribute and comment, results in September
  Submit a NWI with scope, activity diag, project plan, 5Y Roadmap WP attached in Nov. 2018

## Slide 4: Process for dev. of AP242 5 years roadmap
AP242 ed(N) Implementation guidelines
STEP AP242 ed(N)
Interop. Test Rounds
done by vendors with industry priorities
Requirements & uses cases
for STEP AP242 edition (N)
Development of STEP AP242 edition (N)
Based on
Enhance
Pilots
Tutorials
Governance
STEP Architecture and infrastructure
STEP Librairies
Implementor Forum
STEP AP242 5 years roadmap
Version (X)
Communication
STEP AP242 edition (N)
Interoperability Benchmark Test Rounds (led by Manufacturers)

## Slide 5
PWI AP242 I ED3
AFNeT / PDES Inc / prostep iViP MoU
V1
AP242 5Y Roadmap
Draft AP242 5Y Roadmap
White Paper
NWI ED3
AP242 ED3 Project plan + resources
Draft reqts model
Draft
AAM AP242 ED3
V2
AP242 5Y Roadmap
V3
AP242 5Y Roadmap
delta AAM of AP242 ED3 for NWI
AP242 ED3 charter update
AP242 ED3 project charter
AP242 ED4 charter
AP242 ED5 charter
NWI ED4
NWI ED5
The MoU describes the following diagram for any standard developments + complementary way of working specs
AP242 Roadmap White Paper details interdependencies between the standards and organization
Project charter describes the commitment of the stakeholders : responsibilities, resources, delays defined by the project plan, governance of a specific project : AP or IF or whatever…
AP242 ED4 Project plan + resources
AP242 ED5 Project plan + resources
Sequence of ISO deliverables
SMRL, CD, DIS , etc…
ISO 10303 STEP Application Protocols Portfolio Management
Infrastructure maintenance activity
end July
end Sept
SC4 Nov.
18 months.
Based on Extended
Architecture extension 2
STEP Extended Architecture V3
Part4000 WD
Part4000 CD
Part4000 TS
STEP Extended Architecture V2
STEP Extended Architecture V1

## Slide 6: Overview of STEP AP242 editions development

## Slide 7: Next steps for AP242 5 years roadmap and AP242 ed2
Signature of the AFneT , PDES , Prostep iViP MoU for dev. of AP242
  PDES board: 10th of May, AFNET: 27th of June, Prostep iViP TSC: 3rd of July
First draft of the AP242 5Y Roadmap White Paper
  Final draft to be ready for end of July
  Version 1 for end of October
Charter + Project and resource plan for AP242 Ed3
  : meeting on the 15th of June: AFNeT Offsite + 1 day in Sept., during the PDES offsite
  Extended Architecture validation V1 and V2
STEP Core model validation: WD, CD , TS
Preparation of the portfolio management for STEP Applivcation Protocols
  5 years roadmap for: AP209, AP210, AP235, AP233, AP238, AP239, AP240, AP243 (MoSSEC)

## Slide 8
Back up slides

## Slide 9: Business requirements by Industry
- Business values, business constraints, regulations, …
Information requirements (schema growth, scope extentions? )
Assembly PMI in the Domain Model
Persistent identifier
Airbus requirements list
EWH extensions
Boeing list
PMI extensions
Additive manufacturing
Input of the A&D PLM Action Group “3D MBD” WG working group
Efficient 3D visualization
LOTAR requirements
Web services definitions
239/242 harmonisation
Conformance clause of AP242
  For a use case , which subset of data , which implementation and UoF
Recommended practice
… ?
Implementation guides, hybrid solution
PDM CTC and modules reused with IFC and other standards missing the through life PDM management (afnet)
Management of very large datasets and containerisation

## Slide 10
Review of the types of Digital Technological Processes / categories of parts
to be taken into account to support 3D semantic MBD interoperability
: to be completed

## Slide 11
Governance :
Managed Industry requirements
Roadmap workshops
Industry presentation and buy-in
  Issue with ISO NWI process (action Kenny) , need to rely on PDES for US , AFNeT + Prostep for EU,
242 White Paper
AP242 ed3 PWI (May 2018) w/ draft White Paper
AP242 ed3 NWI (November 2018) w/ validated White Paper
Defines scope
  Scope extensions needs an updated activity Model
Use case prioritisation for implementor Forums
Library
SMRL v9 for 242 FDIS
SMRL v10 for 239 ed3
produce 2 SMRL per year ?
Need to suppress the patch step
Need to clean the stepmod source files
Define the library management using Agile method
Recommended practice for stepmod
Complete build automation (continuous integration)
Implementor Forums , Pilots & Recommended practices
All IF implementing AP242, eg: CAx-IF, xDM-IF, DMDII … ?
Integrated schedule for all Ifs
Test proposals during development
Test new capabilities after DIS
Prequalification of COTS solutions
Visibility on pilots in flight
Provide bugs to Standards
Engage with DMDII
Set of tools for self assessment of STEP compliance (eg: NIST STEP File Analyser)
AP (including Implementations and conformance)
AP242 ed2 submission sept 12 208 (action with Kenny to get some flexibility)
AP dependencies cartography
Activity Model + Conceptual Model
AP242 ed2 is not covering the scope of the standard -> need to be updated for AP242 ed3 with a draft in the NWI
Conformance clauses + UoFs -> to be defined for AP242 ed3 DIS
AP242 ed3 kick off TBD ( January 2019 ? )
  Stakeholders,
AP242 ed3 completed in 18 Months (July 2020 ? )
Define conformance for 242 : normative implementations forms
Communication (including education [also for not cad vendors])
Cartography of AP242 communication material / information
Joint conference plan
Define a communication plan
STEP AP242 web site update
SC4 online revival
Wiki page update
AFNeT standardisation days , AFNeT Prostep AP242 days, NIST ? GPDIS ? DMDII ? AP238 demonstrations ?
Infrastructure and architecture (incl. Implementation methods ,incl. OpenSource software)
Maintenance for tools (shtolo updates)
Move from step mod to ISO
  With a clean data set
Move Bugzilla to Jira
Definition of Domain
Guidance for UoF, conformance and implementation forms
Maintain infrastructure
Extended Architecture validation and deployment
Stakeholders : AFNeT, PDES Inc, Prostep , AIA, ASD, A&D PLM AG, JAMA, SC4, some NBs
White paper draft for PWI
General MoU for overall standardization / IF / communication activities (specifies the project charters)
Charter per project referencing the above MOU, identifying the stakeholders , project plan, resources, commitments
5 years vision
programme management
relationships & VEN Diagram
resources,