## Slide 1: AIA – ASD Interoperability confcal on the 25th of April 2018 STEP Extended Architecture

## Slide 2: STEP as cornerstone the Aerospace Defence Product lifecycle interoperability for long period of time
Modify Design of Realized Product
Modify Realized Product
product
as maintained
Manufacture / Deliver Product
Product Support Process
Product Operation
product
as designed
product
as manufactured/ delivered
ECR, ECO
product
as required
ECR, ECO
ECR, ECO
Design Product
Design
Product Support
Solution
product design
as modified
Systems Engineering
AP238
AP239
AP233
AP239
AP239
AP239
AP209
AP209
AP242
AP242
AP242
Analyse Product
AP209
simulation request results
AP210
AP210
AP210
AP235
AP235
MOSSEC
+ Other standards
….
+ Other standards
….
+ Other standards
….

## Slide 3: Context for the STEP Extended Architecture
STEP standards principles have been developed end of the 1980ies,
STEP associated methods and principles were a breakthrough at this time, in comparison with the previous CAD standards generation (IGES, SET, VDA-FS, etc)
STEP principles:
  3 layers architecture
    Application Reference Model, Application Interpreted Model, Implementation Model
  based on the EXPRESS object information modelling language, EXPRESS-G and part21, and providing a API interface: SDAI
  Covering the full product life cycle

## Slide 4: New challenges for the 21st Century
Product Life Cycle  Systems Life Cycle
Systems Engineering  MBSE
PLM information
Increasing importance of the electronics and electrical simulation, as part of mechatronic systems
  SysML extension to support Physical Interaction and Signal Flow Simulation specification, to facilitate integration of systems engineering model
PDES Inc vision: Model Based Entreprise relies on an Entreprise Architecture Framework : OMG Unified Architecture Framework (Oct. 2016) - is based on UML and SysML
Increasing use of SysML!
SLM information
+

## Slide 5: Requirements of the STEP extended architecture defined during Feb 2014 Workshop
STEP Extended
Architecture
Broader community re-using the STEP information models and the STEP knowledge
Ability to involve new developers in the maintenance and evolutions of STEP standards
Ability to use new implementations technologies for business processes based on the STEP information model
Global model based framework from information modelling to implementations and tests assesments
Maintain integration with the existing STEP information model

## Slide 6: Overview of the STEP update architecture for AP242 e2
Activity
Model
Conceptual
model
Domain
model
Core
model
Integration layer
Application modules
AP242 ed2
Web services
XML data
Integrated resources
Business process owners
Entreprise architect
JSON
XSD
XSD
P21 data
AIM
Implementation
form
Concepts
(informative)
(Normative)
(informative)
(Normative)
Information model
JSON
Information (instances)
Web services
ARM
AP242 ed2
AP242 ed2
Specific constraints
Involved functions for use in a company
Business process owners
Entreprise architect
Business M&T specialists
Business M&T specialists
IS software developers
IS software developers
IS software developers
Business M&T specialists
IS software developers
EXP
In the future, if needed
Equivalent information

## Slide 7
Scope: STEP Extended Architecture E1 – E5 Sustain and upgrade the STEPMod capabilities to support the new architecture Prepare to transitioning to STEPLib Maintenance of existing STEPMod (required) | Objectives: Ensure long term sustainability of the STEP architecture over multiple implementation technologies Enable easier integration of new domains into the STEP framework Contribute to a better disemination of the STEP knowledge Symplify testing and implementation Support MOSSEC and ILS
Participants: Boeing, Airbus, Lockheed ?, Boost, NIST , BAE, Eurostep Team: Nicolas Figay, Frederic Darré, Judith Crockford, Kevin Le tutour, Nigle Shaw, Phil Spiby, Sylvere Krima, Keith Hunten, Allison Barnard Feeney, Tom Bluhm, Jay Ganguly Strategic Alignment: 2. Develop and/or endorse standards that support the Digital Enterprise (DE) 2.4 Maintain an efficient standards development environment | Major Deliverables by Quarter: 2017 Q1 Git environment for STEP Extended Architecture (AP242ed2, AP239 ed3, MOSSEC developments) 2017 Q4 Publishing process for STEPlib 2018 Q1 Validation Architecture extension 1 2018 Q3 Validation Architecture extension 2 2018 Q4 Validation Architecture extension 3 ? 2018 Q4 Migration of STEPmod to new GIT for all the modular developments 2019 Q1 Continuous integration capabilities on STEPLib and STEPmod 2019 Q2 SysML to Express binding
Notes: STEPMod Support and Enhancement is not officially part of the AP242E2 project but awareness of any activity is important to assure AP242E2 meets its objectives

## Slide 8
ARM
EXPRESS
AIM & Integrated ressources
EXPRESS
AAM
SysML
Conceptual
Model
SysML
Domain
Model
SysML
SysML Mapping
SysML
Mapping
Stepmod Mapping tables
Extension 1
References
Core
Model
SysML
Domain Model
SysML
ARMs
SysML
AIM & Integrated ressources
SysML translated from EXPRESS
Application
Activity Model
SysML
Conceptual
Model
SysML
SysML Mapping
Extension 4
ARMs
SysML translated from EXPRESS
CTCs
CTCs
CTCs
SysML Mappings
derived from stepmod
SysML
Mapping
(same as extension 2)
SysML Mapping
Service models
References
Core
Model
SysML
ARMs
SysML
ARMs
SysML translated from EXPRESS
ARMs
SysML
Extension 5
Domain Model
SysML
AIM & Integrated ressources
SysML
Application
Activity Model
SysML
Conceptual
Model
SysML
SysML Mapping
SysML Mapping
CTCs
CTCs
CTCs
Removing
duplicates
Service models
References
SysML Mapping
ARM
EXPRESS
AIM & Integrated ressources
EXPRESS
AAM
SysML
Conceptual
Model
SysML
Domain
Model
SysML
Stepmod Mapping tables
Core
Model
SysML
SysML
Mapping
SysML Mapping
SysML Mapping
Extension 3
Service models
References
CTCs
CTCs
CTCs
AP242 e2 DIS
AP239 e3 DIS
MOSSEC e1 DIS
AP242 e3
AP239 e4
MOSSEC e2
AP209 eX ?
AP210 eY ?
ARM
EXPRESS
AIM & Integrated ressources
EXPRESS
AAM
SysML
Conceptual
Model
SysML
Domain
Model
SysML
SysML Mapping
SysML
Mapping
Stepmod Mapping tables
Extension 2
References
AP242 e2 FDIS
Extension 1 introduces
AAM in SysML
Domain Model in SysML
Mapping from Domain to ARM in SysML
(March 2018)
Extension 2 Adds:
Conceptual model in SysML
Concepts to Domain mappings
(July 2018)
Extension 3 Adds:
Core Model and Core to ARM mapping
Conformance class in SysML
(October 2018)
Extension 4 Adds:
staged migration of all modules with refactoring in the SysML framework
Roadmap to deploy Extension 4 and on to be defined in October 2018
S1 2018
Workshop PDES Fall or ISO Fall

## Slide 9
Implementation forms stepmod + steplib after extension 3
ARM
EXPRESS
AIM & Integrated ressources
EXPRESS
AAM
SysML
Conceptual
Model
SysML
Domain
Model
SysML
Stepmod Mapping tables
Core
Model
SysML
SysML
Mapping
SysML Mapping
SysML Mapping
Service models
References
CTCs
CTCs
CTCs
STEP Services
WSDL ? REST ?
Domain XML file
AIM P21 file
STEP concepts on the Web
OWL
SysML to OWL binding
SysML to XSD binding
EXPRESS to P21 binding
SysML to services binding
Implementation forms steplib after extension 3
Core
Model
SysML
Domain Model
SysML
AIM & Integrated ressources
SysML
Application
Activity Model
SysML
Conceptual
Model
SysML
SysML Mapping
CTCs
CTCs
CTCs
References
SysML Mapping
STEP Services
WSDL? REST?
Domain XML file
AIM P21 file
STEP concepts on the Web
OWL
SysML to OWL binding
SysML to XSD binding
SysMLto EXPRESS binding
Service models
SysML to services binding
??? Core XML file ???
STEP RDL
OWL
SysML to OWL binding
Domain RDL
OWL
SysML to OWL binding
ARMs
SysML
ARMs
SysML translated from EXPRESS
SysML
Mapping
(same as extension 2)
SysML Mappings
derived from stepmod
NEW XSD Impl Mapping
SysML to XSD binding
modules
SysML
Mapping
Extension 1
Extension 4
Extension 5
Extension 3
Extension 2
SysML Mappings
derived from stepmod

## Slide 10: Path to migration
STEPMOD Sourceforge CVS
Modules and CR for AP242 ed2, AP239 ed3
GIT
Living lab ISO
Modules migration + cleansing *
STEPMOD
+
STEPLIB
ISO
STEPLIB Gitlab for STEP New Architecture
Domain Models, Core Model and CTC for
AP242 ed2, AP39 ed3, MOSSEC
2017
Q1
2018
Q3
Q1
Q3
Q2
Q2
Q4
JIRA
Living lab ISO
AP242ed2 DIS BALLOT
AP242 FDIS
Q4
STEPMOD GIT
Living lab ISO
agreement
April 1st
* cleansing project proposal draft was presented by Aminata in Oslo
STEPMOD CVS
@ Boost

## Slide 11: Plan and resources needs for 2018 (in discussion with teams)

## Slide 12
STEPLIB
Ap242ed2 DIS
STEPMOD
AP Module
AIM express
Domain Model
SysML
Concept. Model
SysML
Modules
EXPRESS
AAM
Model based mapping
SysML Parametric diagrams
Model based mapping
Domain Model
XSD
442 Module
HTML
Domain model
XSD
Domain Model
UML XMI 2.5
AntPub script
Parametric Diagrams and BDD pictures
Content_html
ExtractId script
Id list
Extract maps script
Activity model pictures
Image maps
4442 Module
HTML
Clauses 4,5, …
Annex F, …
AP
BOM
Ant Builds
AntImp script
SMRL
HTML
AP242
HTML

## Slide 13: Ndoc status ToDo
N3210 High Level Requirements
  Sent out for review by WG12
N3211 SysML detailed specifications
  Sent out for review by WG12
N3212 Publication Design document
  Still in editing
N9961
  Services definitions for MOSSEC
  Draft available for review
N3210 High Level Requirements
  Send to CIB Ballot
N3211 SysML detailed specifications
  Send to CIB Ballot
N3212 Publication Design document
  JB to complete and send out for review
N9961
  To be distributed

## Slide 14: Deliverable Status and Issues
Deliverable Status: STEP Extended Architecture GIT on Boost-Lab available Reeper and StripXMI updated Publishing process for STEPLib executed | Plans for Next Three Months: Validate Extended Architecture E2 Validation of modelling for Services with MOSSEC CD JIRA on ISO Living lab Industrialize Publishing process for STEPlib Extend quality checkers for XMI New Collab for SysML
Issues/Risks: Long term project : need PDES members commitment for the next 4 years + long term sustainability business model Mitigation Plan: Hope for new PDES, Inc. members, collaboration with AFNeT Technology roadmaps: new technologies are always popping out. What will happen when current technology is obsolete ? Mitigation Plan: Use ISO infrastructure and work with ISO to develop a long term roadmap and migration plans with shared approach between other committees. Divergent paths for new development and maintenance of STEPmod Mitigation Plan: ensure no divergence in the management processes. Ensure that SysML to Express bindings are available in the correct time frame. Validate the consistency between SysML and Express models Continuous funding for technologies Mitigation Plan: Use as much out of the box technology to reduce costs Maintenance resources for STEPmod and new STEP technology development environment Eurostep funding stopped Mitigation Plan: share as much components as possible (bug management, quality checkers) | 

## Slide 15: Last 6months Accomplishments
SysML Collaboration tools
  Quality Checkers extended
  TeamWorkserver proved efficiency
  GIT server proved efficiency
Web-Services & OSLC
  MOSSEC CD is in Ballot based on the Extended Architecture
Schedule and plan
  Schedule for Part 4000 publication
STEPMod scripts updates
STEPLib STEPMod integration done for SMRL
Ndocs 3210 & 3211 completed

## Slide 16
Magic Draw 18.4
Dev
Modelling Post processor
(StripXMI)
P2
Modelling Pre processor
(GenMD)
P2
Implementation Post processors for XSD AntImp P4
Publication Post processors for HTML AntPub P5
GIT@localteam Gitlab
MagicDraw + Canonical XMI + OCL + various codes + HTML & XSD & schematron + OWL
Capabilities for
Reeper ( https://sourceforge.net/projects/reeper/ )
Transform Express to XMI
StripXMI ( https://git.iso.org/TC184/SC4/WG12/StripXMI under git1.boost-lab.net to start )
Automatically produce the correct cannonical XMI + image map for diagrams + (? image processing ?)
Language: Ruby
Origin: Eurostep PLCSlib
Need update to newer MD and XMI version (from 17.0 SP6 , XMI 2.1)
GenMD ( https://git.iso.org/TC184/SC4/WG12/GenMD under git1.boost-lab.net to start )
Automatically produce the MD file from the cannonical XMI + MD packaging rules
Language: ruby
Origin: Eurostep PLCSlib
Need update to newer MD and XMI version (from 17.0 SP6 , XMI 2.1)
AntPub ( https://git.iso.org/TC184/SC4/WG12/AntPub under git1.boost-lab.net to start )
Produce the html documentation from the XMI
Language: Ant + XSL
Origin: CIMPA EWH PoC
Need to update the transformation after the concensus on the SysML Model
Need to be integrated with the images maps scripts
AntImp ( https://git.iso.org/TC184/SC4/WG12/AntImp under git1.boost-lab.net to start )
Produce the XSD schema from the XMI
Language: Ant + XSL
Origin: CIMPA EWH PoC
Need to update the transformation after the concensus on the SysML Model
XMI-QC ( https://git.iso.org/TC184/SC4/WG12/XMI-QC under git1.boost-lab.net to start )
Quality Checker for XMI
Origin: Boost AP242 QC
Partial demonstrator, need to be expanded
Reeper
P1
Efficient model diff
See Pete Denno
and Nicolas for UML Diff on papyrus
Need de define our requirements
XMI Diff
P3
Express
STEP New Architecture V1 Source control architecture
SysML 1.4
XMI 2.5
Magic Draw we start with 18.4 and we may update to the LTR (3-5 years support) and migrate data during the ballot cycle
No issues with Ant Versions
Saxon vers 9
Ruby Version to be frozen during reeper update
Protege v5

## Slide 17: High level architecture
Master GIT@ISO
Express and modules and XSL
from stepmod
Canonical XMI + native models
+ OCL + XSD + schematron
HowTos & Guides
Build Virtual Machines (P2)
Developer
HTML output
Stored in Master GIT
GITLab@localteam
Express and modules and XSL
from stepmod
Canonical XMI + native models
+ OCL + XSD + schematron
HowTos & Guides
Build Virtual Machines (P2)
Git Push / Pull
Issue tracking system
Branch & CR management
Discussion board
User Management
Implementation Schemas
Stored in Master GIT
GIT Post processor
GIT Pre processor
Post processors for Implementation Schemas
@ Virtual Machine
XMI / XML / Express Post processors for HTML
@ Virtual Machine

## Slide 18: Synergy between STEP Extended Architecture development and STEPmod migration
GIT specification
& Management
STEPLib
STEPMod
CR Process enhancement (incl WF and other tooling)
GIT Migration
(from CVS with no loss)
Bugzilla migration (transfert the existing bugs to ISO JIRA with no loss)
Continuous integration
And publication tools updated
Continuous integration
And publication tools
New documentation
GIT Transfert

## Slide 19: Target Parts Structure for AP in STEP Extended Architecture
NEW SMRL
242 ed2
4000
4442
442
Modules ARM – AIM
Mapping ARM to AIM
Long form
Normative Express
Domain Model
Mappings
    Concept to Domain
    Domain to Core
CoreModel
(CTC in scope of AP242)
XSD
XMI + XSLT
CoreModel (all CTC)
Parametric diagram CoreModel to SYSML ARM
4.1 Activity Model
4.2 Conceptual Model
4.3 Link to the Domain Model - 4442
4.4 Link to the AP Module 442
1000
SMRL express
4.1 Activity Model
4.2 Conceptual Model
4.3 Link to the Domain Model - 4439
4.4 Link to the AP Module 439
239 ed3
4439
439
Modules ARM – AIM
Mapping ARM to AIM
Long form
Normative Express
Domain Model
Mappings
    Concept to Domain
    Domain to Core
CoreModel
(CTC in scope of AP239)
XSD
XMI + XSLT
MOSSEC
4.1 Activity Model
4.2 Conceptual Model
4.3 Link to the Domain Model - 4439
4.4 Link to the AP Module 439
Service definitions
4443
Domain Model
Mappings
    Concept to Domain
    Domain to 4439
Service definitions ?
CoreModel (CTC in scope of MOSSEC)
XSD + WSDL + RDL
XMI + XSLT
No Part21 for MOSSEC
new
new
new
new
new
Same new as AP242
new
new
new
Same new as AP242 + …