## Slide 1: LOTAR International project status
AIA –ASD Interoperability conference call
: 18 October 2017
Rick ZURAY: Boeing – LOTAR AIA Co-chair
Jean-Yves DELAUNAY: Airbus Group – LOTAR ASD Stan Co-chair

## Slide 2: Table
Remind of development method and Target scope of the LOTAR standards
Overview of NAS / EN 9300 LOTAR parts (Status Oct. 2017)
Status of progress: 2017 Accomplishments
Overview of 2018 activities
General comments , issues

## Slide 3: Remind of development method and Target scope of the LOTAR standards
« V cycle » for the development and validation of the LOTAR standards to ensure succesful implementations of the LOTAR standards by the A&D industries (cost reduction, and predictable time frame)
Target scope of the LOTAR standard

## Slide 4: Overview of NAS / EN 9300 LOTAR parts (Status Oct. 2017)
Part 1: Common Overview
Part 3: Fundamentals & concepts
Part 2: Requirements
Part 110 E2 CAD 3D explicit & tessel. geometry
Part 115: CAD 3D (explicit) assembly structure
Part 120 E2 CAD 3D geometry with PMI Graphic presentation
Part 130 CAD 3D with Manufacturing Features
Part 125: CAD assembly structure with PMI graphic presentation
Part 100: Fundamentals & concepts
Common Process Parts
CAD Geometry with PMI & Mechanical information
Product Management Data
Advanced Manufacturing
Engineering Analysis & Simulation
MBSE
Part 200: Fundamentals & concepts
Basic Parts
Part 20: Preservation Planning
Part 15: Removal
Part 14: Retrieval
Part 13: Archival Storage
Part 12: Ingest
Part 11: Data Preparation
Part 10: Common Process
P2xx
P4xx
P5xx
REL
: Release NAS9300 / prEN9300
DRAFT
: In preparation
Part 7 E3 Terms & references
: Comments received answers/update in progress
FINAL REV.
Part 5: Authentication & Verification
Part 6: System Architecture Framework
Q3/18
V1: Q3/09
Data Domain Specific Parts
BALLOT
: Sent for ballot by ASD & AIA
Part 4: Methods
Q2/2008
: planned data
Part 400: Fundamentals & concepts
Part 121: CAD 3D geometry with PMI Semantic representation
Part 210: Product Management Data
in an “as designed” view
Electrical
Composite
Additive Manuf.
Part 300: Fundamentals & concepts
Part 410: Physical Elec. Harness for design é construction
Part 420: Electrical Harness Installation
P1xx
P6xx
Part 310: CAD 3D Composite design for certif. & minimum reuse
Q4/2017
P3xx
P7xx
Part 320: CAD 3D Composite design for reuse
Part 610: (SPDM) Simulation Process & Data Management information
Part 620: structural analysis information
Part 600: Fundamentals & concepts
Electronics
Q1/2018
Q2/2018
Part 220: Product Management Data In an “as built” view
Q4/2018
Q4/2018
Q2/2019
Q2/2019
Qx/2020
Qx/2018
Qx/2019
?
In preparation Not started
Not started
Q3/2017
Q2/2008
Q4/2017

## Slide 5: Status of progress: 2017 Accomplishments
Sending of LOTAR parts for ballot to AIA and ASD Stan in end 2017:
  Part 007 ed3 “Terms and References”, Part 020 “Governance and Preservation Planning”
  Part 120 ed2 “CAD 3D Explicit Geometry with Presentation of PMI
Continuation of several pilot projects to validate newly developed technical approaches.
  Mechanical & PMI: Pilots on semantic PMI and graphic based Assembly PMI using STEP AP242e1,e2
  Electrical Harness: continuation of tests of STEP AP242 Ed.2 Committee Draft with 1 pilot with Catia V5 and 1 pilot with NX.
  Engineering Analysis & Simulation (EAS): very first tests based on AP209 Ed.2;
Mechanical & PMI WG : Completed Parts 110e2, 120e2, and 125e1 and are in the AIA review queue.
EAS WG : successful launch of the CAE IF in Sept. 2017, allowing to have pre qualification of Structural analysis STEP AP209 interfaces, including validation properties (with EPM Jotne, CT Core technology, Elysium). Finalization of a handbook illustrating the use of STEP AP209 based on structural analysis test cases.
PDM WG: has published Technical Specifications for LT archiving of PDM information, and supports the dev. of AP239 ed3, and its harmonization with AP242 ed2, which will provide the basis for the LOTAR Part 200 series.
The LOTAR project has updated its 5 year roadmap of the NAS/EN9300 standard, has continued to manage the interdependencies with the other ISO standardization projects and associated Implementor Forums.
  Proposal to set up a coordination with the A&D PLM Action Group for the coordination of activities for the definition of the minimum requirements for certification using 3D MBD.

## Slide 6: Overview of 2018 activities
  Preparation of the ballots: Parts 121 “3D PMI semantic representation”, P300 and 310 for composite design
  Publication of several other parts of the LOTAR standard is planned in 2018
  Mechanical & PMI WG: will cover LT Archiving of 3D PMI semantic data as well as assembly-related information, will prepare new parts for 3D definitions to include machining features, will continue to monitor the progress of AP242 works for holes and fasteners, with the start of a pilot in S1 2018.
PDM WG: is still dependent on the progress of development of AP239 ed3 and of its harmonization with AP242 ed2. PDM work is expected to restart in 2018, based on the results of this harmonization. Planned restart of the meta data WG; continuation of contributions to the PDM-IF.
Composites workgroup will finish the Part 300 “Fundamental concepts” , and the part 310, to be sent for ballot before end of 2018. Work on validation properties, and conduct pilots in this domain.
Electric Harness WG : will prepare the draft parts 400: “Fundamental & concepts” and part 410 ” Physical Elec. Harness for design & construction”. Continuation of the spec. of validation properties, will provide public test cases for the AP242 ed2 pilot project. Prep. of recommendations of AP242 E2 implement. formats according to use cases
EAS group: will draft the 1st standard parts 600 and 620 for this domain, and also support broader testing of STEP AP209 ed2 CAE interfaces, first in LOTAR pilot, then in the CAE Implementor Forum.
During the March 2018 meeting, presentation by the LOTAR A&D manufacturers of their requirements and priorities for LT archiving and retrieval of MBSE information, as input for the launch of the LOTAR MBSE WG.

## Slide 7: General comments , issues
General comments
  The successful implementation of the LOTAR standards by the US and EU A&D industries relies on the governance through the time of the suite of ISO STEP standards for A&D: AP242 e2, AP209 e2, AP239 e3, AP238 e2, etc., completed by other standards when requested: QIF, etc.
  Initial discussions of the use of the STEP Extended Architecture, using SysML for information modeling
  With STEP AP242 E2, strong needs for LOTAR recommendations of STEP implementation forms according to technical disciplines and use cases (2 possibilities: XML, P21).
  Planned extension of the LOTAR project support : - to the CAx-IF (launch of the CAE IF in Sept. 2017 and of 2 new WGs in 2018 : Electrical, Additive Manuf.,) - to the PDM IF: planning of test rounds based on AP242 e2 DIS (2018) and on AP239 e2 DIS (2019)
    Importance of the support of PDES, Inc., AFNeT and ProSTEP iViP.
  Decrease of prostep iViP support in the LOTAR project and in the CAx IF (2019); preparation of an update of the LOTAR MoU: AIA, PDES Inc for USA and ASD Stan, prostep iViP, AFNeT for EU.
Issue : To maintain the momentum of the LOTAR WG, via the participation of the LOTAR members to the physical meetings: Support of senior management to the LOTAR OEM members