## Slide 1
ISO 10303 (STEP) AP 239 ed. 3
Application Protocol for Product Life Cycle Support (PLCS)
Project status
AIA-ASD Collaboration call, 18 October 2017
Y. Baudier (Airbus) Project Co-Leader
Rick Zuray (Boeing) Project Co-Leader

## Slide 2: Why AP239 ed3: move to a consistent set of standards
Today: a diverging set of standards
Tomorrow: a common standard for Logistic Support interoperability
ONE overarching standard, purposely adaptable to specific requirements and national legal contexts ONE standard to be implemented by IT Vendors (PTC, DS, Siemens, …)
ONE key standard to support interoperability « Through Life »
ISO AP239 ed1
OASIS PLCS PSM
- PLCSlib
AIA-ASD ILS
Core Model
SAE GEIA STD-0007
S1000D
S2000M S3000L Deprecated
SX000Y
DEX1 DEX3
OASIS PLCS
DEXlib
Other STEP APs
ISO AP239 ed2
ISO AP239
ed1-2
OASIS PLCS PSM
SAE GEIA
SX000Y STD-0007
S1000D
DEX1
S2000M
DEX3
S3000L
Other STEP
APs
ISO AP239 (PLCS) ed3
Business specs.
ISO

## Slide 3: Project overall planning
New Work Item Proposal (NP): January 2016
Activity so far: preparatory work, harmonization workshop, new architecture work
Discussions ongoing to go directly to DIS (no CD), planned end of 2018
2016
2017
2018
AP239 ed3
CD dev.
AP239 ed3
NWI
Ballot
AP239 ed3
DIS dev.
Ballot
AP239 ed3
Finalization
AP239 ed3
IS
2019
AP239 ed3
Kick-off
AP239 ed3
preparation.
Harmo.
AP239 ed3
DIS dev.
Ballot
AP239 ed3
Finalization
Harmo.

## Slide 4: Harmonization work objective
Aim is to ensure consistency between AP242 and AP239 by sharing of the same information models (e.g. product structure and configuration management, requirement, V&V).
Objective then is to develop a set of Core Technical Capabilities (CTCs) shared by AP239 ed3 and by AP242 ed2 – and usable by any other AP.
  Move to the STEP Enhanced Architecture (e.g. SysML modelling)
  Reuse and complete the first Harmonization work done for AP242 ed1
  Start from AP242 ed1 BOM, compare with OASIS PLCS PSM, find shared solutions when gaps identified
  Requires agreement from AP242 ed2 team and AP239 ed3 team, then validation from ISO WG12-WG21
  Target: main Harmonization results incorporated in AP242 ed2 FDIS and AP239 ed3 CD/DIS.

## Slide 5: STEP Core Technical Capabilities used by AP242 ed2 and AP239 ed3
Requirement Management
Work Management
Product Specification and Configuration
Product Data Management
Process Plan
Mating
Material
Kinematics
Individual Part
Representation and External Element Reference
Document Management
Composite Structural Shape and Structure
Common resources
Incl.: Classification, Date & Time
Effectivity, Property,
Condition, State,
Identification, name & description
Breakdown
Activity
Shape Association and Structure
Electrical Harness
Common resources
Management resources
3D geometry
Project Plan ?
CTCs shared between AP239 ed3 and AP242 ed2
AP242 ed2 specific CTCs (to be validated)
Message
Management resources
Incl.: Person, organization and Address, Approval/Certification, Information rights, Contract and project
Planned and evaluated characteristics
Representation and external element reference
 Harmonization Batch 1
 Harmonization Batch 2
Probability
Risk
Slot
Interface
Planning, scheduling
Task description
Observation
Resources
Analysis
AP239 ed3 specific CTCs (to be validated)
Delta change

## Slide 6: Harmonization costs/funding
 |  | Saab | Cimpa | MtiK | LKSoft | Eurostep | Total
Total workload (Person.days) |  | 24,5 | 30 (*) | 32 | 5 | 50 | 
People: |  | Leif | Frédéric, Didier, Guillaume | Tor Arne, Jon | Lothar | Phil, Mike, Nigel | 
BATCH 1 European Funding / AFNeT contract | Person.Day | 10 | 30 | 10 | 6 | 20 | 76
 | Estimated K€ (**) | 12 | 36 | 14 | 8 | 22 | 92 K€
BATCH 2 US Funding / PDES, Inc. contract | Person. Day | 14,5 |  | 22 |  | 30 | 66,5
 | Estimated K$ (**) | 19,5 |  | 35 |  | 40 | 94,5 K$
(*): + 70 person.days funded by Airbus (**) Final numbers to be based on commercial offers |  |  |  |  |  |  | 
Batch 1, May to November, supported by AFNeT: Funds available, contracts to Eurostep, MtiK, Saab and LKSoft established
Batch 2, From November 2017, supported by PDES, Inc.: Availability of funds to be confirmed by PDES Executive Board
Harmonization activity, from May 2017 to February/March 2018

## Slide 7: Harmonization status
Batch 1
Harmonization activity presentation to WG12/21 done 7 September 2017
1st CTC presentation to WG12/21 done 5 October 2017
Recent harmonization workshop (Darmstadt, 13-14 October 2017)
  Good technical progress, agreed completion plan.
Completion Plan:
Batch 2
Results to be delivered by March 2018 the latest (to be confirmed)
Need to fund and launch Harmonization Batch 2 contracts.
All Batch 1 CTC SysML models + mappings to ARM + technical documentation will be delivered by mid-November
All Batch 1 CTC 1st version of Reference Data and OCL constraints to be delivered by end November.